Ryan Shepherd, Liam Floyd, Andrew Taylor

Group 17 - BIT Project

Iteration 2 closeout

3/16/2020

What went right:

1. Increase in communication
   1. Team members were more responsive and open to communication.
2. On-time
   1. The tasks for the second iteration were completed on time
   2. Members were punctual when it came to scheduled meetings
3. Presentation
   1. Each team member submitted decent audio
   2. The PowerPoint was completed early enough that the audio was easy to record
4. Project Plan
   1. We started working on the project plan early

What went wrong:

1. Time management
   1. The risk report was not addressed until the night it was due
   2. Underestimating effort forced poor time management to plan schedules and time accordingly
2. Misunderstandings
   1. When it came to the presentation there were some miscommunications and misunderstandings

Summary:

Overall, this iteration went a lot smoother than the first one. There was improved communication, however, there is still room for improvement in that area, and time management was better than in the first iteration.

Missed risks:

1. Corvid-19
   1. We did not foresee the Corvid-19 virus becoming a pandemic and causing schools to move to online. This has forced us to adapt slightly to doing more online coordination.

Effort Estimation Uploaded to: <https://github.com/umkc-cs-451-2020-spring/semester-project-group-17/blob/master/Team17_Estimated_Effort.xlsx>

Tag:

